# BUSINESS REQUIREMENTS DOCUMENT (BRD)

## CareFlow — Patient & Telehealth Management Platform

| Document ID | BRD-MC-2026-002 |
| --- | --- |
| Version | 2.1 |
| Status | APPROVED |
| Date | May 28, 2026 |
| Author | Sarah Chen, VP Engineering |
| Reviewer | Dr. Priya Mehta, Chief Medical Officer |
| Approved By | Dr. Rajiv Patel, CTO |

## 1. Executive Summary

MediConnect Health Systems requires a unified digital health platform to replace three aging, disconnected systems. This BRD captures all business requirements gathered during a 6-week discovery phase involving 34 stakeholder interviews, 12 workflow observation sessions, and analysis of 18 months of operational data. Requirements are prioritised using MoSCoW notation (Must / Should / Could / Won't).

## 2. Business Context

### 2.1 Problem Statement

Administrative staff spend an average of 3.2 hours per provider per day reconciling data across three systems. The 22% no-show rate costs MediConnect approximately $2.3M annually in lost revenue. HIPAA auditors flagged unsecured provider-to-provider messaging via Teams in Q1 2026, resulting in a $45,000 fine and mandatory corrective action plan.

### 2.2 Business Goals

BG-01: Reduce per-provider administrative overhead by >=40% within 6 months of go-live.

BG-02: Reduce no-show rate from 22% to <=10% via automated reminders.

BG-03: Achieve zero HIPAA findings in the next scheduled audit (Q1 2027).

BG-04: Increase telehealth visit volume by 35% by enabling self-serve booking.

BG-05: Reduce IT operating cost for legacy systems by $180,000/year post-migration.

## 3. Stakeholder Register

| Stakeholder | Role | Interest | Influence |
| --- | --- | --- | --- |
| Dr. Rajiv Patel | CTO | Platform architecture, cost | High |
| Dr. Priya Mehta | CMO | Clinical workflows, compliance | High |
| Lisa Tanaka | Director of Nursing | Staff usability, training impact | High |
| Marcus Webb | Revenue Cycle Manager | Billing integration, reporting | Medium |
| Carlos Diaz | IT Infrastructure Lead | Cloud hosting, security | High |
| Patient Panel (8) | Patient Representatives | Ease of use, privacy | Medium |
| Compliance Officer | HIPAA/Compliance | Audit trail, data security | High |

## 4. Functional Requirements

### 4.1 Patient Portal

| ID | Priority | Requirement Statement |
| --- | --- | --- |
| BR-PP-01 | Must | Patients shall self-register using email or SSO (Google/Apple) |
| BR-PP-02 | Must | Patients shall book, reschedule, and cancel appointments online 24/7 |
| BR-PP-03 | Must | System shall send appointment reminders at T-48h and T-2h via SMS and email |
| BR-PP-04 | Must | Patients shall access their visit history and clinical documents (read-only) |
| BR-PP-05 | Must | Patients shall message their care team via HIPAA-secure in-app messaging |
| BR-PP-06 | Should | Patients shall complete pre-visit intake forms digitally before appointment |
| BR-PP-07 | Should | Patients shall view and pay outstanding balances |
| BR-PP-08 | Could | Patients shall earn loyalty points for on-time attendance |

### 4.2 Provider Dashboard

| ID | Priority | Requirement Statement |
| --- | --- | --- |
| BR-PD-01 | Must | Providers shall view their daily schedule with patient details in one screen |
| BR-PD-02 | Must | Providers shall mark appointment status (arrived, no-show, completed) in real time |
| BR-PD-03 | Must | Providers shall initiate a telehealth session directly from the schedule entry |
| BR-PD-04 | Must | Providers shall access patient intake forms and visit notes during consultation |
| BR-PD-05 | Should | Providers shall see patient vitals (if connected wearable) on consultation screen |
| BR-PD-06 | Should | Providers shall dictate clinical notes (speech-to-text) during consultation |
| BR-PD-07 | Must | Providers shall send secure messages to colleagues and care team members |

### 4.3 Telehealth Module

| ID | Priority | Requirement Statement |
| --- | --- | --- |
| BR-TH-01 | Must | System shall support HD video calls (1080p minimum) between patient and provider |
| BR-TH-02 | Must | Video calls shall be encrypted end-to-end (SRTP/DTLS) and HIPAA-compliant |
| BR-TH-03 | Must | System shall allow provider to share screen and annotate medical images during call |
| BR-TH-04 | Must | System shall record sessions only with explicit patient consent captured digitally |
| BR-TH-05 | Should | System shall support multi-participant calls (patient + family + specialist) |
| BR-TH-06 | Should | System shall send SMS/email join link to patient 15 minutes before session |
| BR-TH-07 | Could | System shall provide a virtual waiting room with estimated wait time display |

### 4.4 Administration & Compliance

| ID | Priority | Requirement Statement |
| --- | --- | --- |
| BR-AC-01 | Must | Admins shall manage user accounts, roles, and clinic assignments |
| BR-AC-02 | Must | System shall maintain an immutable audit log of all PHI access events |
| BR-AC-03 | Must | System shall enforce session timeout after 15 minutes of inactivity |
| BR-AC-04 | Must | System shall support MFA for all provider and admin accounts |
| BR-AC-05 | Must | System shall generate HIPAA-compliant access reports on demand |
| BR-AC-06 | Should | Admins shall configure clinic operating hours, provider schedules, and services |
| BR-AC-07 | Must | System shall retain PHI data for 7 years in compliance with 45 CFR s164.530 |

## 5. Non-Functional Requirements

| ID | Category | Requirement |
| --- | --- | --- |
| NFR-01 | Performance | Patient portal page load time <= 2 seconds at p95 under 10,000 concurrent users |
| NFR-02 | Performance | Telehealth call setup latency <= 3 seconds |
| NFR-03 | Availability | 99.9% monthly uptime for all patient-facing services |
| NFR-04 | Security | All data at rest encrypted AES-256; all data in transit TLS 1.3+ |
| NFR-05 | Security | HIPAA Business Associate Agreements in place for all sub-processors |
| NFR-06 | Scalability | System shall support 5x peak load without configuration changes (auto-scaling) |
| NFR-07 | Usability | Patient portal SUS score >= 80 (usability testing with 12 representative patients) |
| NFR-08 | Compliance | SOC 2 Type II certification achieved within 12 months of launch |
| NFR-09 | Accessibility | Patient portal meets WCAG 2.1 AA standard |
| NFR-10 | Data | Automated daily backups; point-in-time recovery to within 1 hour |

## 6. Constraints

Platform must be hosted on AWS (MediConnect has existing Enterprise Agreement).

Mobile applications must support iOS 15+ and Android 10+.

All patient-facing UI copy must be available in English and Spanish at launch.

Integration with Athena Health API v2 must not require changes to the EHR system.

Budget ceiling: USD $1,850,000 total cost of delivery.

Hard go-live deadline: January 15, 2027 (board-mandated).

## 7. Acceptance Criteria Summary

Acceptance is granted when: (a) all Must requirements pass documented test cases, (b) >=85% of Should requirements pass, (c) SUS score >=80 from patient usability testing, (d) zero open P1 security findings, (e) successful HIPAA pen test report with no critical findings.